**Software Chasers Team meeting**

**Meeting Date:** September 11, 2020

**Start Time:** 4.00 PM

**End Time:** 4.30 PM

**Attendance:** Ujjaval, Sai and Himaja

**Scribe:** Ujjaval

**Items Discussed**

1. **Himaja’s Tasks:**

* Write the project description, use-case diagram, User-requirements in technical report.
* Design front-end submodule of admin page i.e. Add/Remove questions and categories.
* Write specific requirements for this submodule.

1. **Ajay’s Tasks:**

* Design frontend admin page full module with functionality based on the user requirements and also design the UI that should include which options and button needed to be used? where it will be placed? what colors will be used? etc.
* Draw a UI design using tool i.e. word or draw.io.
* Write the specific requirements with failure cases.

1. **Sai’s Tasks:**

* Design frontend login module with functionality based on the user requirements and also design the UI that should include which options and button needed to be used? where it will be placed? what colors will be used? etc.
* Write the specific requirements, failure cases, session handling etc.
* Draw a UI design using tool i.e. word or draw.io.
* Write technical requirements in technical report once the draft version done by Ujjaval.

1. **Ujjaval’s Tasks:**

* Design backend module that includes API and Database designing, handling authentication and email support etc.
* Write the draft version of technical requirements
* Write the design and architecture in the technical report.
* Update milestones on capstone website.

**Decisions Reached**

**Items for next meeting**

* Discussion on the status of the above tasks.